Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | House Rent |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register an account with role selection (Owner/Renter). | 4 | High | Team |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in securely using my credentials. | 4 | High | Team |
| Sprint-1 | Authorization | USN-3 | As a user, I can access pages based on my role permissions. | 5 | High | Team |
| Sprint-2 | Property Management | USN-4 | As an owner, I can add a rental property with details and images. | 7 | High | Team |
| Sprint-2 | Property Management | USN-5 | As an owner, I can view and delete my listed properties. | 6 | High | Team |
| Sprint-3 | Property Search | USN-6 | As a renter, I can browse available rental properties. | 4 | High | Team |
| Sprint-3 | Property Search | USN-7 | As a renter, I can search properties based on preferences. | 4 | High | Team |
| Sprint-4 | Visit Booking | USN-8 | As a renter, I can schedule a property visit by selecting date and time. | 8 | High | Team |
| Sprint-4 | Booking Management | USN-9 | As an owner, I can approve or reject visit requests. | 6 | High | Team |
| Sprint-4 | Negotiation | USN-10 | As a renter, I can negotiate the rental amount with the owner. | 7 | Medium | Team |
| Sprint-5 | Administration | USN-11 | As an admin, I can manage users, properties, and bookings. | 8 | High | Team |
| Sprint-5 | Project Enhancement | USN-12 | As a developer, I can remove the sale feature and make the platform rent-only. | 5 | Medium | Team |
| Sprint-5 | Branding & Documentation | USN-13 | As a developer, I can complete project branding and documentation. | 5 | Medium | Team |

Total Story Points = 73

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 17 | 3 Days | Day 1 | Day 3 | 17 | Day 3 |
| Sprint-2 | 13 | 2 Days | Day 4 | Day 5 | 13 | Day 5 |
| Sprint-3 | 8 | 1 Day | Day 5 | Day 5 | 8 | Day 5 |
| Sprint-4 | 21 | 3 Days | Day 6 | Day 8 | 21 | Day 8 |
| Sprint-5 | 14 | 1 Day | Day 9 | Day 9 | 14 | Day 9 |
| Total | 73 | 9 Days | - | - | 73 | - |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV=73/9=8.11

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts